## Slide 1
EVENTURE
EVENT MANAGEMENT SYSTEM
SW 332
Prepared for :
Ms. Daniah Alshobaili

## Slide 2
Student Name | ID
Rana zaid Al askar | 445009176
Rand Abdullah Alzoman | 445009181
Lujain Eid Alruwaili | 4450009180
Jumanah Maher Aljuhani | 445009184
Munirah Almousa | 445009156

## Slide 3
Sprint 1 focused on building the core features of the Eventure system. The team implemented user registration, event creation and management, ticket handling, and QR-based check-in. These functions form the system’s foundation, enabling organizers to manage events efficiently and attendees to register and check in easily.
Introduction

## Slide 4
Scrum Team
Responsibilities | Member | Role
Define the vision and prioritize backlog items | Jumanah | Product Owner
Organize meetings and remove obstacles | Lujain | Scrum Master
Develop front-end, back-end, database, and testing | Rand Munirah Rana | Development Team

## Slide 5
Product backlog

## Slide 6
Sprint Backlog

## Slide 7
1. Sprint Goal
Deliver the core functionalities of the Eventure system by implementing event creation, user registration, ticket management, and QR-based check-in.

## Slide 8
• • Title: User Registration
Description: As a user, I want to register using my email or phone number so that I can access the system.
Acceptance Criteria:
- Users can sign up using email or phone.
- Validation ensures unique email/phone per account.
- Successful registration redirects users to the dashboard.
• • Title: Event Creation and Management
Description: As an organizer, I want to create, edit, and delete events so that I can manage upcoming events easily.
Acceptance Criteria:
- Organizers can add new events with all details (name, date, location, capacity).
- Organizers can edit or delete their events.
- System validates that required fields are filled before
Selected Product Backlog Items (with Acceptance Criteria)

## Slide 9
• • Title: Ticket Management
Description: As an organizer, I want to define ticket types and capacities so that attendees can choose suitable tickets.
Acceptance Criteria:
- Organizers can create multiple ticket types (VIP, Regular, Free).
- Ticket limits are enforced according to event capacity.
- System updates available tickets dynamically when attendees register.
• • Title: QR Code Check-in
Description: As an attendee, I want to receive a QR code for my ticket so that I can check in quickly at the event.
Acceptance Criteria:
- System generates a unique QR code for each registration.
- The QR code contains ticket ID and user info.
- Event staff can scan the QR code to mark attendance.
Selected Product Backlog Items (with Acceptance Criteria)

## Slide 10
User Story 2 – Original (L)
Original:
As an organizer, I want to create, edit, and delete events so that I can manage upcoming events easily.
(Size: L)
Revised (split into smaller stories):
• (S) As an organizer, I want to create a new event so that I can add it to the system.
• (S) As an organizer, I want to edit existing event details so that I can update event information.
• (S) As an organizer, I want to delete an event so that I can remove canceled or outdated events.
Refine Sizing (Applying INVEST)

## Slide 11
User Story 3 – Original (L)
Original:
As an organizer, I want to define ticket types and capacities so that attendees can choose suitable tickets.
(Size: L)
Revised (split into smaller stories):
• (S) As an organizer, I want to create multiple ticket types (VIP, Regular, Free) so that I can offer flexible options.
• (S) As an organizer, I want to set ticket capacity limits so that event attendance stays within venue capacity.
• (S) As an organizer, I want the system to automatically update available tickets when registrations occur.
Refine Sizing (Applying INVEST)

## Slide 12
Daily scrum meeting

## Slide 13
Daily scrum meeting

## Slide 14
BurnDown Chart

## Slide 15
Sprint Retrospective

## Slide 16
• Code is reviewed and passes all unit tests.
• All acceptance criteria are met and verified by Product Owner.
• Documentation and user guides updated.
• Feature deployed successfully to test environment.
• No critical bugs remain unresolved
Definition of Done (DoD)

## Slide 17
Sprint 1 was successful in meeting its objectives and delivering a functional version of the Eventure system. The team demonstrated strong collaboration, adherence to Scrum principles, and effective communication throughout the sprint. The foundation is now set for Sprint 2 to build upon this success and expand the platform’s capabilities.
Summary

## Slide 18
THANK YOU
FOR ATTENTION