# Sprint Planning Report – Sprint 2

## Sprint Information

Sprint: Sprint 2

Date: 5-11-2025

Product: Eventure – Event Management System

## 1. Sprint Goal

Enhance user engagement by implementing advanced features such as event feedback, event reminders, rating system, media upload, category filtering, and payment simulation.

2. Selected Product Backlog Items (with Acceptance Criteria)

## User Story 14

Title: Submit detailed event feedback

Description:

Allow attendees to provide detailed feedback about events, including comments and rating fields.

Acceptance Criteria:

- The feedback form must display all required fields (rating, comments, event ID).

- User must be able to submit feedback successfully.

- Feedback must be stored in the database linked to the correct event.

- System must validate empty or invalid fields.

- User should receive a confirmation message after submission.

## User Story 15

Title: View upcoming registered events

Description:

Enable attendees to see a list of events they have registered for that will occur in the future.

Acceptance Criteria:

- User must see only events they personally registered for.

- Only upcoming events (future dates) must be displayed.

- Events should show date, time, location, and basic details.

- Sorting and filtering must work correctly.

- Page should load without errors.

## User Story 16

Title: View past registered events

Description:

Allow attendees to view a history of events they previously attended.

Acceptance Criteria:

- Past events (older than the current date) must be displayed accurately.

- Only events the attendee registered for must appear.

- Events must include date completed, rating option (if available), and event summary.

- Page must load even if user has no past events.

## User Story 17

Title: Receive event reminder

Description:

Allow users to receive reminders for upcoming registered sessions.

Acceptance Criteria:

- Reminder must include date, time, and event details.

- Reminder must be delivered through the selected notification channel.

- System must trigger the reminder at the correct time.

- User should receive confirmation that reminder was sent.

## User Story 18

Title: Submit improvement suggestion

Description:

Allow attendees to submit suggestions to improve future events.

Acceptance Criteria:

- Suggestion form must include text input and category.

- User must be able to submit suggestion successfully.

- Suggestions must be stored in the database linked to the user.

- System must validate empty or invalid fields.

## User Story 19

Title: Review submitted suggestions

Description:

Allow organizers to view submitted suggestions from attendees.

Acceptance Criteria:

- Organizers must be able to see all submitted suggestions.

- List must support filters such as newest and oldest.

- Suggestions must show user ID and timestamp.

- Page must refresh without errors.

## User Story 20

Title: Track earned reward points

Description:

Allow attendees to view their accumulated reward points.

Acceptance Criteria:

- Points dashboard must display total earned points.

- Points must increase after attending events or submitting feedback.

- Updated points must show instantly.

- Page must load even with zero points.

## User Story 21

Title: Select preferred notification channels

Description:

Allow users to select their preferred communication channels (Push, Email, SMS).

Acceptance Criteria:

- User must be able to select one or multiple channels.

- System must store selected channels correctly.

- Notifications must be sent only through selected channels.

- System must prevent empty selection.

## User Story 22

Title: Update event summary details

Description:

Allow organizers to update main event summary details such as title, date, and description.

Acceptance Criteria:

- Editable fields must be displayed correctly.

- System must save updates to the event table.

- Updates must reflect instantly across the application.

- Invalid updates must trigger error messages.

## User Story 23

Title: Choose payment method

Description:

Allow users to select from available payment options (Credit Card, Apple Pay, Mada).

Acceptance Criteria:

- Payment method selector must display all available methods.

- User must choose a method before proceeding.

- System must store the selected method.

- Empty selection must show an error.

## User Story 24

Title: Define event capacity limits

Description:

Allow organizers to define capacity limits for events.

Acceptance Criteria:

- Capacity field must allow only valid numeric inputs.

- System must block further registrations when capacity is reached.

- Remaining seats must update dynamically.

- Low capacity warnings must appear for organizers.

## User Story 25

Title: Manage final attendee list

Description:

Allow organizers to view the confirmed attendee list for each event.

Acceptance Criteria:

- Attendee list must display all confirmed participants.

- List must support search and filters.

- System must load updated attendees in real time.

- Page must load without errors.

## User Story 26

Title: Upload event images

Description:

Allow organizers to upload event images to the gallery.

Acceptance Criteria:

- System must validate image format and size.

- Uploaded images must appear instantly in the gallery.

- Images must be stored securely.

- Invalid image uploads must trigger error messages.

## User Story 27

Title: Complete payment + receive confirmation

Description:

Allow users to complete payment and receive a confirmation message.

Acceptance Criteria:

- System must simulate payment processing.

- Confirmation message must display transaction details.

- Booking status must update after payment.

- Invalid payment simulation must show proper errors.

## User Story 28

Title: View registered events

Description:

Allow attendees to view all events they are registered for.

Acceptance Criteria:

- System must load all events linked to the user ID.

- Filters must work correctly.

- Event list must match database records.

- Page must load without errors.

## User Story 29

Title: Categorize events

Description:

Allow organizers to categorize events (e.g., Workshop, Seminar, Social).

Acceptance Criteria:

- Category dropdown must list all categories.

- Selected category must save successfully.

- Categories must match filters on user side.

- Invalid category assignments must show errors.

## User Story 30

Title: Rate the event after attending

Description:

Allow attendees to rate the event after attending it.

Acceptance Criteria:

- Rating UI must appear only after event completion.

- User can rate the event only once.

- Rating must be stored correctly.

- Updated average rating must display instantly.

## User Story 31

Title: View number of registered participants

Description:

Allow users to see the number of participants registered for each event.

Acceptance Criteria:

- Participant counter must display accurate numbers.

- Counter must update dynamically when users join or cancel.

- Participant count must match database records.

- Page must load without errors.

## User Story 32

Title: Rate both the event and the organizer

Description:

Allow attendees to rate both the event and the organizer separately.

Acceptance Criteria:

- Separate rating fields must be displayed.

- Both ratings must be stored independently.

- Average organizer rating must update automatically.

- User must rate each item only once.

## User Story 33

Title: Suggest improvements for future events

Description:

Allow attendees to suggest improvements for upcoming events.

Acceptance Criteria:

- Suggestion form must support text input and optional file upload.

- Suggestions must be stored securely.

- File uploads must validate format and size.

- Page must load without errors.

## User Story 34

Title: Choose when and how I receive reminders

Description:

Allow users to choose notification timing and channels.

Acceptance Criteria:

- User must be able to choose timing options.

- System must store reminder preferences.

- Notifications must follow selected timing.

- Invalid selections must show proper errors.

## User Story 35

Title: Earn points when attending events or giving feedback

Description:

Allow attendees to earn reward points through attending events or submitting feedback.

Acceptance Criteria:

- User must earn points after attendance or feedback.

- Points must update dynamically.

- Points history must display correctly.

- User must see updated points instantly.

3. Sprint Backlog Breakdown (Tasks)

# User Story 14 – Submit detailed event feedback

Task 1: Build feedback screen with star rating + comment field + validation (UI)

Assigned to: Lujain

Effort: 3 pts

Task 2: Store feedback linked to user & event in database (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Verify empty comment handling + correct rating storage (Testing)

Assigned to: Jumanah

Effort: 2 pts

# User Story 15 – View upcoming registered events

Task 1: Design upcoming events list layout with date/time labels (UI)

Assigned to: Munirah

Effort: 3 pts

Task 2: Fetch only future events for logged-in user (Backend)

Assigned to: Jumanah

Effort: 5 pts

Task 3: Test filtering accuracy + sorting by date (Testing)

Assigned to: Lujain

Effort: 2 pts

# User Story 16 – View past registered events

Task 1: Create past events history screen with event summary (UI)

Assigned to: Rana

Effort: 3 pts

Task 2: Load attended events older than current date (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Ensure correct past list and empty state screen (Testing)

Assigned to: Lujain

Effort: 2 pts

# User Story 17 – Receive event reminder

Task 1: Build reminder alert display for upcoming sessions (UI)

Assigned to: Jumanah

Effort: 3 pts

Task 2: Implement reminder sending logic (email/notification) (Backend)

Assigned to: Munirah

Effort: 5 pts

Task 3: Validate reminder triggers at correct timing (Testing)

Assigned to: Rana

Effort: 2 pts

# User Story 18 – Submit improvement suggestion

Task 1: Build suggestion form with text input + category (UI)

Assigned to: Rand

Effort: 3 pts

Task 2: Save suggestion with user ID + timestamp (Backend)

Assigned to: Jumanah

Effort: 5 pts

Task 3: Test validation & successful submission (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 19 – Review submitted suggestions

Task 1: Create suggestion review list with filters (UI)

Assigned to: Lujain

Effort: 3 pts

Task 2: Fetch all submitted suggestions with pagination (Backend)

Assigned to: Rana

Effort: 5 pts

Task 3: Validate correct loading and list refresh (Testing)

Assigned to: Rand

Effort: 2 pts

# User Story 20 – Track earned reward points

Task 1: Show points dashboard with progress bar (UI)

Assigned to: Jumanah

Effort: 3 pts

Task 2: Update points upon attendance or feedback (Backend)

Assigned to: Munirah

Effort: 5 pts

Task 3: Test points increase logic after each action (Testing)

Assigned to: Lujain

Effort: 2 pts

# User Story 21 – Select preferred notification channels

Task 1: Create channel selector (Push / Email / SMS) (UI)

Assigned to: Rana

Effort: 3 pts

Task 2: Save chosen channels to user settings (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Ensure notifications sent only to selected channels (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 22 – Update event summary details

Task 1: Create editable fields for title, description, and date (UI)

Assigned to: Munirah

Effort: 3 pts

Task 2: Save summary updates to event table (Backend)

Assigned to: Lujain

Effort: 5 pts

Task 3: Verify updates appear instantly across screens (Testing)

Assigned to: Rana

Effort: 2 pts

# User Story 23 – Choose payment method

Task 1: Create payment method selector (Mada, Apple Pay, Visa) (UI)

Assigned to: Rand

Effort: 3 pts

Task 2: Save selected method before confirming payment (Backend)

Assigned to: Jumanah

Effort: 5 pts

Task 3: Validate required selection + error message (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 24 – Define event capacity limits

Task 1: Add capacity input field with numeric restrictions (UI)

Assigned to: Munirah

Effort: 3 pts

Task 2: Block registrations when capacity is reached (Backend)

Assigned to: Rana

Effort: 5 pts

Task 3: Verify remaining seats update correctly (Testing)

Assigned to: Rand

Effort: 2 pts

# User Story 25 – Manage final attendee list

Task 1: Build attendee list table with filters + search (UI)

Assigned to: Jumanah

Effort: 3 pts

Task 2: Retrieve confirmed attendees per event (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Validate list accuracy + sorting (Testing)

Assigned to: Lujain

Effort: 2 pts

# User Story 26 – Upload event images

Task 1: Build multi-image upload area with preview thumbnails (UI)

Assigned to: Rand

Effort: 3 pts

Task 2: Validate file size/type + store images securely (Backend)

Assigned to: Rana

Effort: 5 pts

Task 3: Test invalid file errors & gallery refresh (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 27 – Complete payment + receive confirmation

Task 1: Create payment confirmation screen with transaction summary (UI)

Assigned to: Lujain

Effort: 3 pts

Task 2: Simulate payment API + update booking status (Backend)

Assigned to: Munirah

Effort: 5 pts

Task 3: Verify success message + booking record accuracy (Testing)

Assigned to: Jumanah

Effort: 2 pts

# User Story 28 – View registered events

Task 1: Build “My Registrations” dashboard listing all events (UI)

Assigned to: Rand

Effort: 3 pts

Task 2: Load all registrations linked to user ID (Backend)

Assigned to: Jumanah

Effort: 5 pts

Task 3: Validate event count + filters + ordering (Testing)

Assigned to: Lujain

Effort: 2 pts

# User Story 29 – Categorize events

Task 1: Add category dropdown in event form (UI)

Assigned to: Lujain

Effort: 3 pts

Task 2: Save selected category for each event (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Check category shows correctly + matches filters (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 30 – Rate the event after attending

Task 1: Build rating panel shown after event completion (UI)

Assigned to: Rana

Effort: 3 pts

Task 2: Store rating linked to attendance record (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Validate rating cannot be repeated (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 31 – View number of registered participants

Task 1: Display participants counter next to event card (UI)

Assigned to: Jumanah

Effort: 3 pts

Task 2: Retrieve and update participant count (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Validate counter updates when users join/cancel (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 32 – Rate both event and organizer

Task 1: Create two rating sections (event + organizer) (UI)

Assigned to: Munirah

Effort: 3 pts

Task 2: Save both ratings in separate tables (Backend)

Assigned to: Rana

Effort: 5 pts

Task 3: Verify averages calculated correctly (Testing)

Assigned to: Rand

Effort: 2 pts

# User Story 33 – Suggest improvements for future events

Task 1: Build suggestion form with optional attachment (UI)

Assigned to: Lujain

Effort: 3 pts

Task 2: Store suggestions + attachment securely (Backend)

Assigned to: Munirah

Effort: 5 pts

Task 3: Test validation + file upload edge cases (Testing)

Assigned to: Jumanah

Effort: 2 pts

# User Story 34 – Choose when & how I receive reminders

Task 1: Create reminder preferences (Email/SMS/In-App + timing) (UI)

Assigned to: Rana

Effort: 3 pts

Task 2: Save chosen channels + timing (Backend)

Assigned to: Rand

Effort: 5 pts

Task 3: Validate reminders follow method/timing (Testing)

Assigned to: Munirah

Effort: 2 pts

# User Story 35 – Earn points after attending or feedback

Task 1: Show “Points earned” toast after actions (UI)

Assigned to: Jumanah

Effort: 3 pts

Task 2: Update points table after attendance/feedback (Backend)

Assigned to: Munirah

Effort: 5 pts

Task 3: Verify points totals after multiple actions (Testing)

Assigned to: Lujain

Effort: 2 pts

4. Sprint Capacity and Velocity

### • Team Capacity:

60 person-hours

(5 team members × 12 hours each)

### • Estimated Velocity:

80  Story points

(based on total estimated effort for Sprint 2 user story tasks)

### • Factors Affecting Capacity:

• No planned holidays during the sprint

• Regular university class schedules

• Academic workload may slightly reduce actual working hours

• High number of Sprint 2 tasks may increase workload

• Team members have equal distribution of tasks to avoid bottlenecks

• Some backend features require more testing time

5. Risks and Impediments

### • Risk 1: Backend integration delays

Some features (feedback, reminders, payment simulation) depend on backend APIs that may require additional testing.

Mitigation:

- Begin backend tasks early

- Schedule mid-sprint integration testing

- Maintain clear communication among developers

### Risk 2: UI inconsistencies across different screens

Different team members are working on different screens, which may cause layout differences.

Mitigation:

- Use shared UI guidelines

- Conduct UI review before implementation

### Risk 3: Notification delivery issues

Manual and automated notifications may fail due to timing or device restrictions.

Mitigation:

- Test on multiple devices

- Validate timing rules

- Add fallback notification triggers

### Risk 4: Media upload performance challenges

Uploading multiple images may slow down or return errors.

Mitigation:

- Compress images

- Limit file size

- Test on slower networks

### Risk 5: Payment simulation errors

Payment simulation may fail due to incorrect API logic or data flow.

Mitigation:

- Use a test environment

- Run multiple simulated transactions

- Validate the confirmation flow thoroughly

### Risk 6: Team availability fluctuations

University workload may affect team availability.

Mitigation:

- Distribute tasks equally

- Conduct daily standups

- Allow flexible task re-assignment

### Risk 7: High workload due to large number of Sprint tasks

Sprint 2 includes many features, increasing the risk of delays.

Mitigation:

- Track progress daily

- Reassign tasks when needed

- Focus on essential features first

### 6. Definition of Done

- The feature is fully implemented according to the User Story description.

- All acceptance criteria are satisfied.

- Code is clean, readable, and follows the project’s coding standards.

- No critical or major bugs remain.

- Unit testing and functional testing have been completed.

- All user flows have been tested end-to-end.

- No unresolved defects affecting functionality.

- UI matches the approved design guidelines.

- Screens are responsive and visually consistent.

- Feature is integrated with backend services / database if required.

- No broken links or service failures after integration.

- Relevant documentation is updated (API notes, UI changes, usage instructions if needed).

- The feature is ready to be demonstrated to stakeholders during Sprint Review.