Sprint Review Report

Sprint: Sprint 2

Date: 5-11-2025

Product: Eventure – Event Management System

Sprint Goal: Enhance user engagement by implementing advanced features such as event feedback, event reminders, rating system, media upload, category filtering, and payment simulation.

I. Sprint Goal Achievement and Completed Work:

- 1.1 Sprint Goal Review:

  - Sprint Goal Achieved: Yes

  - Achievement Details:

The team successfully implemented all advanced engagement features planned for Sprint 2, including feedback submission, reminders, event ratings, reward points, image upload, category filtering, capacity limits, payment simulation, and registered-events views. All features were completed and demonstrated without blockers.

- 1.2 Completed Work Demonstration:

  - The Development Team demonstrated the following completed Product Backlog items:

ID 14. Submit detailed event feedback

ID 15. View upcoming registered events

ID 16. View past registered events

ID 17. Receive event reminder

ID 18. Submit improvement suggestion

ID 19. Review submitted suggestions

ID 20. Track earned reward points

ID 21. Select preferred notification channels

ID 22. Update event summary details

ID 23. Choose payment method

ID 24. Define event capacity limits

ID 25. Manage final attendee list

ID 26. Upload event images

ID 27. Complete payment + receive confirmation

ID 28. View registered events

ID 29. Categorize events

ID 30. Rate the event after attending

ID 31. View number of registered participants

ID 32. Rate both the event and the organizer

ID 33. Suggest improvements for future events

ID 34. Choose when and how to receive reminders

ID 35. Earn points when attending events or giving feedback

  - Key functionalities and features demonstrated:

    - Working feedback form with rating + comment validation

    - Upcoming & past events screens with accurate filtering

    - Reminder system (UI + backend timing logic)

    - Suggestion form + review panel

    - Points dashboard with dynamic updates

    - Notification channel selection

    - Payment simulation flow with confirmation

    - Image upload with validations

    - Participant counter + attendee list

    - Event category and rating enhancements

  - Any questions from stakeholders were addressed during the demonstration.

All stakeholder questions were answered during the demo, specifically regarding filtering accuracy, notification timing, and payment confirmation flows.

- 1.3 Acceptance Criteria Verification:

  - Verification of Acceptance Criteria:

    - All acceptance criteria were met for every User Story in Sprint 2.

    - No deviations or unresolved issues were found.

    - All UI, backend, and testing tasks from the Sprint Backlog were marked “Complete” and demonstrated successfully.

II. Product Increment and Stakeholder Feedback:

- 2.1 Product Increment Discussion:

  - Current State of Product Increment:

The product now includes a fully functional engagement system that improves the attendee experience. Major enhancements include ratings, feedback, suggestions, notifications, attendee management, capacity logic, reward points, and updated payment features.

  - Alignment with Product Goal:

    - Improving user interaction with event features

    - Enhancing event management for organizers

    - Increasing attendee engagement and feedback quality

  - Value to Users/Customers:

    - Attendees can now engage deeply with events (feedback, ratings, reminders, points).

    - Organizers have improved visibility of attendance, suggestions, and event details.

    - The system is more interactive, informative, and user-friendly.

- 2.2 Stakeholder Feedback:

  - Key Feedback Received:

Usability:

- Positive feedback on clean UI and smooth navigation

- Request to add clearer labels to rating screens

Functionality:

- Stakeholders appreciated dynamic points updates and reminder timing

- Suggested adding more auto-refresh indicators for attendee lists

Business Value:

- Payment simulation and event categorization were considered strong improvements

- Stakeholders requested future enhancement for exporting attendee data

  - Next Steps Based on Feedback:

    - Add clearer UI labels for rating and points.

    - Improve visual loading indicators on attendee-related screens.

    - Plan enhancement for attendee export in future Sprints.

    - Add more analytics .

- 2.3 Product Backlog Review:

  - Product Backlog Adjustments:

    - Added UI improvement tasks based on feedback

    - Added enhancement: attendee export feature

    - Added improvement: more detailed analytics for organizers

  - Newly Discovered Work:

    - Better loading animations

    - Auto-refresh improvement

    - Additional validation messages

III. Progress and Next Sprint Planning:

- 3.1 Progress Toward Product Goal:

  - Contribution to Product Goal:

Sprint 2 significantly advanced the product by implementing major customer-facing features that enhance event interaction, feedback, and engagement. The system is now more complete and offering clearer value to both organizers and attendees.

  - Impediments:

- Minor backend integration delays (resolved early in sprint)

- Some UI consistency issues (handled through shared guidelines)

- High number of tasks increased testing time

- 3.2 Next Sprint Planning Preview:

  - Potential Items for Next Sprint:

    - Export attendee data

    - Analytics dashboard

    - Advanced recommendation system

    - Event search improvements

    - More detailed points history

- 3.3 Action Items:

  - Action Items:

| Action Item | Owner | Deadline |
| --- | --- | --- |
| Add clearer rating UI labels | UI Team | Next sprint |
| Improve attendee list refresh indicators | Backend + UI Team | Next sprint |
| Add attendee export feature to backlog | Product Owner | Before Sprint Planning |
| Review consistency in event screens | Whole team | Ongoing |

IV. Summary and Closing:

- 4.1 Summary of Key Takeaways:

  - Key Takeaways:

    - Sprint Goal fully achieved

    - All 22 User Stories completed

    - Major engagement features successfully delivered

    - Stakeholder feedback was positive and supportive

    - Product is progressing strongly toward the final vision

  - Team Accomplishments:

During Sprint 2, the team demonstrated strong collaboration and consistency by completing all planned User Stories (ID 14–35) within the sprint timeline. Each member successfully delivered their assigned UI, backend, and testing tasks, ensuring full alignment with the acceptance criteria. The team maintained clear communication, resolved integration challenges early, and produced a stable, high-quality increment that significantly enhanced user engagement features such as feedback, reminders, ratings, suggestions, payment flow, and reward points. Overall, the team showed excellent commitment, discipline, and productivity throughout the sprint.

- 4.2 Next Steps:

  - Thank You: Thank you to all attendees for their participation.